I would like to create a NextJS project where users can upload and browse recipes. This will be a recipe sharing platform. Can you create a PRD for this project such that it has core features, tech stack, and a step by step implementation plan? I want to use Supabase for my database/authentication backend.

===

Recipe Sharing Platform Prd

Product Requirements Document (PRD)

1. Product Overview

Product Name (Working): RecipeShare

Purpose: Build a web-based recipe sharing platform where users can create accounts, upload recipes, browse and search recipes contributed by others, and engage with content (save, like, comment). The platform will be built using Next.js with Supabase as the backend for authentication, database, and storage.

Primary Goals:

- Enable frictionless recipe creation and discovery

- Support authenticated user contributions

- Provide a scalable, maintainable architecture

- Establish a foundation for future monetization and community features

Target Audience:

- Home cooks and food enthusiasts

- Hobbyist and semi-professional recipe creators

- Users looking for curated, searchable recipes

2. Success Metrics (Initial)

- User sign-ups (weekly/monthly)

- Number of recipes created

- Recipe views per user

- Search usage and engagement

- Retention (users returning within 30 days)

3. Core Features (MVP)

3.1 Authentication & User Accounts

Requirements:

- Email/password authentication

- OAuth support (Google) – optional for MVP

- User profile (username, avatar, bio)

Powered by: Supabase Auth

3.2 Recipe Creation

Requirements:

- Authenticated users can create recipes

- Recipe fields:

  - Title

  - Description

  - Ingredients (structured list)

  - Instructions (step-by-step)

  - Prep time / Cook time

  - Servings

  - Difficulty (Easy / Medium / Hard)

  - Cuisine / Category tags

  - Cover image upload

- Draft and publish states

3.3 Recipe Browsing & Discovery

Requirements:

- Public recipe feed (latest / popular)

- Individual recipe detail pages

- Pagination or infinite scroll

- Category and tag-based browsing

3.4 Search & Filtering

Requirements:

- Full-text search by recipe title and ingredients

- Filters:

  - Cuisine

  - Difficulty

  - Prep time

- Sorting:

  - Most recent

  - Most liked (future)

3.5 User Interactions (MVP Lite)

Requirements:

- Save/favorite recipes

- View saved recipes in profile

(Likes, comments, and ratings can be deferred to post-MVP)

3.6 Media Storage

Requirements:

- Upload and store recipe images

- Image optimization and size limits

Powered by: Supabase Storage

4. Non-Functional Requirements

- Responsive design (mobile-first)

- SEO-friendly pages (server-side rendering)

- Role-based access control (user vs admin-ready)

- Secure data access via Row Level Security (RLS)

- Scalable schema design

5. Tech Stack

5.1 Frontend

- Framework: Next.js (App Router)

- Language: TypeScript

- Styling: Tailwind CSS

- Forms: React Hook Form + Zod

- State Management: React Context / Server Components

5.2 Backend (BaaS)

- Platform: Supabase

- Authentication: Supabase Auth

- Database: PostgreSQL (Supabase)

- Storage: Supabase Storage

- Row Level Security: Supabase RLS policies

5.3 Infrastructure & Tooling

- Hosting: Vercel

- CI/CD: Vercel Git Integration

- Environment Management: Vercel + Supabase env vars

- Linting/Formatting: ESLint + Prettier

6. Data Model (Initial)

6.1 Users (Supabase Auth)

- id (uuid)

- email

- created_at

6.2 Profiles

- id (uuid, FK → auth.users)

- username

- avatar_url

- bio

- created_at

6.3 Recipes

- id (uuid)

- author_id (uuid, FK → profiles.id)

- title

- description

- ingredients (jsonb)

- instructions (jsonb)

- prep_time_minutes

- cook_time_minutes

- servings

- difficulty

- is_published (boolean)

- created_at

- updated_at

6.4 Recipe Tags

- id

- name

6.5 Recipe_Tag_Map

- recipe_id

- tag_id

6.6 Favorites

- id

- user_id

- recipe_id

- created_at

7. Permissions & Security

- Only authenticated users can create/edit recipes

- Users can only edit/delete their own recipes

- Public read access to published recipes

- RLS policies enforced on all tables

8. Step-by-Step Implementation Plan

Phase 1: Project Setup

- Initialize Next.js project with TypeScript

- Configure Tailwind CSS

- Set up Supabase project

- Configure environment variables

- Install Supabase client SDK

Phase 2: Authentication & Profiles

- Implement Supabase Auth (email/password)

- Create profile table and RLS policies

- Build signup/login pages

- Auto-create profile on signup

Phase 3: Database Schema & RLS

- Create recipes, tags, favorites tables

- Define foreign keys and constraints

- Implement RLS policies for read/write access

- Seed initial categories/tags

Phase 4: Recipe Creation Flow

- Build recipe creation form

- Implement ingredient and instruction editors

- Add image upload to Supabase Storage

- Save draft vs published recipes

Phase 5: Browsing & Search

- Build public recipe feed

- Implement recipe detail pages

- Add basic search and filtering

- Optimize queries and indexes

Phase 6: User Features

- Implement favorites/saved recipes

- Build user profile page

- Display user’s recipes and saved recipes

Phase 7: Polish & Launch

- SEO optimization (metadata, OpenGraph)

- Performance optimization

- Error handling and empty states

- Deploy to Vercel

- Smoke testing and bug fixes

9. Post-MVP Enhancements (Future)

- Recipe ratings and reviews

- Comments and discussions

- Social features (follow users)

- Meal planning and shopping lists

- Monetization (featured recipes, subscriptions)

- Admin moderation dashboard

10. Open Questions

- Will recipes support versioning?

- Should drafts be autosaved?

- Will there be private/unlisted recipes?

I have created a comprehensive Product Requirements Document (PRD) for your Next.js recipe sharing platform using Supabase for authentication, database, and storage. The PRD covers product goals, core MVP features, non-functional requirements, a proposed data model, security considerations, and a phased, step-by-step implementation plan aligned with modern Next.js (App Router) best practices.

If you would like, the next logical steps could include:

- Translating this PRD into a technical architecture diagram

- Expanding the database schema with exact SQL and RLS policies for Supabase

- Converting the implementation plan into a sprint-based roadmap

- Creating wireframe-level UX flows for key screens (upload, browse, recipe detail)

Tell me how deep you want to go next, and in which direction.